SEBA DEVELOPMENT

Mobile App Capstone Project

Week 2 Submission: Project Foundation

Team Charter · Lean Canvas · MVP Scope · Environment Verification · Git Repository

August 16, 2026

# 1. Team Charter

A team charter prevents predictable conflict by making roles, decision rules, and expectations explicit before work starts.

Team Name & Members

| Team name | SEBA Development |
| --- | --- |
| Members | Ly Serakyuth, Huy Sanlong, Sok Thonsar, Chhoeun Ratanaksombo, Pech Sovan |

Roles

| Chhoeun Ratanaksombo | Database |
| --- | --- |
| Pech Sovan | Frontend |
| Huy Sanlong | Frontend |
| Ly Serakyuth | Backend |
| Sok Thonsar | Interface designer / Database designer |

Open question: no team lead is named yet, but the "if someone is blocked" rule below refers to a team leader. Confirm who that is before submitting.

Shared Goal

Successfully launch a fully functional, production-ready application by course completion, featuring a complete interactive UI and seamless end-to-end workflows.

Definition of Done

A task is done when the assigned member completes it and posts it to the group chat for peer review. Once every member approves the completion, the task is marked done.

Meeting Rhythm & Communication

- Weekly meeting: every Thursday at 10:30 PM

- Communication channels: Telegram, Google Meet

Decision Rule

The team discusses until everyone agrees on one decision.

If Someone Is Blocked

The team leader assigns another member to help, so the task keeps moving.

# 2. Lean Canvas

| Problem | Solution | Unique Value Proposition | Unfair Advantage | Customer Segments |
| --- | --- | --- | --- | --- |
| - University students struggle to find internships because existing listings are scattered, incomplete, and unverified. | - A centralized platform delivering reliable, detailed, easy-to-understand internship opportunities. | - All-in-one verified platform connecting students directly with transparent, vetted internships. - High-level concept: LinkedIn + Glassdoor, built for university internships. | - Direct partnerships with university career centers and student clubs. - Verified student-only reviews and company authenticity checks. | - Target: university students (undergrads/fresh grads) and company HR recruiters seeking entry-level talent. - Early adopters: 3rd/4th-year students seeking mandatory internships or credit hours. |
| Key Metrics |  | Channels |  |  |
| - Active student users & registered companies. - Application submission rate per listing. - Successful internship placement/match rate. |  | - Campus ambassador programs & university career fairs. - Student Telegram channels & social media (Instagram, TikTok, LinkedIn). - Direct B2B outreach to company HR departments. |  |  |

| Cost Structure | Revenue Streams |
| --- | --- |
| - App hosting, database, and infrastructure costs. - Marketing, promotional events, and campus ambassador incentives. - Operational costs & platform development. | - Featured listings: companies pay to boost their internship posts. - Employer subscriptions: monthly/annual plans for unlimited listings & candidate pool access. - Premium student services: optional resume review, portfolio feedback, interview prep. |

# 3. MVP Scope

Scope agreed with the team for the first shippable version. Anything not listed under "In scope" is deferred to a later milestone.

In Scope — Student Side

- Sign up / log in

- Browse internship listings

- View listing details

- Apply to a listing or save it for later

In Scope — Company Side

- Sign up / log in

- Post an internship listing

- View list of applicants for a posting

Out of Scope for MVP

- Payments and paid subscriptions (Featured Listings, Employer Subscriptions)

- Premium student services (resume review, portfolio feedback, interview prep)

- Campus ambassador tools

- In-app chat between student and company

- Push notifications

- Analytics dashboards

What "Done" Looks Like for the MVP

- A student can register, browse verified listings, and submit an application.

- A company can register, post a listing, and view its applicant list.

- All data persists through Prisma into PostgreSQL.

- The Flutter app runs end-to-end against the Node.js backend on a test device/emulator.

# 4. Environment Verification

Each member checks their own machine against this list and pastes a screenshot of the passing command output in the team drive / group chat as proof. A task is not "peer-reviewable" under the Definition of Done until this is checked off.

Frontend (Flutter app "interna") — already documented in the repo README

| Check | Expected result | Chhoeun | Pech | Sanlong | Serakyuth | Thonsar |
| --- | --- | --- | --- | --- | --- | --- |
| Flutter SDK | `flutter doctor` shows no blocking issues | ☐ | ☐ | ☐ | ☐ | ☐ |
| Clone repo | `git clone https://github.com/sokthonsar01/Mobile-App-Capstone.git` | ☐ | ☐ | ☐ | ☐ | ☐ |
| Dependencies | `flutter pub get` completes with no errors | ☐ | ☐ | ☐ | ☐ | ☐ |
| Env config | `config/env_dev.json` and `config/env_prod.json` exist locally | ☐ | ☐ | ☐ | ☐ | ☐ |
| Run (Chrome) | `flutter run -d chrome --dart-define-from-file=config/env_dev.json` launches the app | ☐ | ☐ | ☐ | ☐ | ☐ |
| Run (device) | `flutter devices` lists a device; app runs on it via VS Code ("Interna (Dev)" launch profile) or terminal | ☐ | ☐ | ☐ | ☐ | ☐ |

Backend (Node.js + Prisma + PostgreSQL) — not yet added to the repo

As of the last commit ("feat: Set up Environment"), the repository only contains the Flutter frontend scaffold. There is no /backend folder yet. Confirm with the team where the backend will live before Week 3 — same repo or a separate one — then use this checklist once it exists.

| Check | Expected result | Chhoeun | Pech | Sanlong | Serakyuth | Thonsar |
| --- | --- | --- | --- | --- | --- | --- |
| Node.js & npm | `node -v` and `npm -v` return a version; `npm install` completes in the backend folder | ☐ | ☐ | ☐ | ☐ | ☐ |
| Backend server | `npm run dev` (or equivalent) starts the Node.js server without errors | ☐ | ☐ | ☐ | ☐ | ☐ |
| PostgreSQL | Local PostgreSQL service is running; can connect with a client (e.g. psql, TablePlus) | ☐ | ☐ | ☐ | ☐ | ☐ |
| Prisma | `npx prisma migrate dev` runs cleanly against the local database | ☐ | ☐ | ☐ | ☐ | ☐ |

Fill in the exact Flutter, Node, and PostgreSQL version numbers your team standardizes on once agreed, so "it works on my machine" issues are easier to catch.

# 5. Git Repository

Repository confirmed and inspected directly — current state below is factual, not a guess.

Note: this repo is private, which is why an outside check (no login) returns 404 — that's expected, not a problem. Just confirm your instructor has been added as a collaborator (or the repo is switched to public) before grading.

Repository

- URL: https://github.com/sokthonsar01/Mobile-App-Capstone.git

- App/package name in code: "interna" (matches your Lean Canvas product concept)

- Branches: main only — no feature branches yet

- Commits so far: 1 — "feat: Set up Environment" (Flutter project scaffold, config, VS Code launch profiles)

Current Structure (from the repo)

- config/ — env_dev.json, env_prod.json (+ .example versions) for dev/prod environment variables

- lib/config/app_env.dart — reads the environment variables into the app

- lib/main.dart — application entry point

- .vscode/launch.json — "Interna (Dev)" / "Interna (Prod)" run profiles

- android/, ios/, web/ — platform scaffolding

- README.md — setup steps (already matches the Environment Verification checklist above)

- No /backend folder yet — decide with the team whether Node.js + Prisma will live in this same repo or a separate one

Open Items Before Submission

- No feature branches or pull requests exist yet, but your Team Charter's Definition of Done requires peer review before a task is "done." Start using feature branches + PRs so that review step is actually enforced by the workflow.

- config/env_dev.json and config/env_prod.json are committed as real files, not just the .example templates. Double check neither file holds a real secret/API key before this repo is shared for grading.

- Decide and record: will each of the 5 members push to main directly, or only through reviewed PRs?

Commit Convention (recommended going forward)

- type(scope): short description — e.g. feat(auth): add student signup form

- Types: feat, fix, chore, docs, refactor